## Slide 1
FOR LEADERSHIP
Spec-Driven Development
Shipping the right thing — predictably.
How we turn business requirements into working software — with humans approving every critical step. Especially important now that AI can build fast: we need to make sure that speed points in the right direction.

## Slide 2
THE PROBLEM TODAY
Four patterns that derail most software projects
These four patterns show up in nearly every team — and each one compounds the others.
Expensive rework
We build a feature, ship it, and then discover it wasn't what the business actually needed — and do it again. On average, 40–50% of total project effort goes to work that gets thrown away or redone.
Every rework cycle: wasted time, delayed roadmap, team morale hit.
Fuzzy requirements
"What to build" and "why it matters" live in Slack threads, meeting notes, and people's heads — not in one single, approved place. Everyone has a slightly different understanding.
Result: engineers build confidently in the wrong direction.
Silent scope creep
Work quietly expands mid-build. New ideas get added, edges cases multiply, but there's no formal decision point — so the timeline slips with no clear explanation for why.
Nobody is to blame, but everyone suffers the delay.
AI without guardrails
AI can now write code in hours that would have taken days. That's powerful — but speed in the wrong direction is more damaging, not less. AI amplifies the cost of unclear requirements.
Faster wrong = harder to recover.
Spec-Driven Development
2

## Slide 3
WHY THIS MATTERS NOW
The cost of the status quo is going up — not down
Three reasons this is urgent in 2025.
40–50% of rework
Industry research consistently finds that 40–50% of all software rework is traceable to unclear or misunderstood requirements at the start. This isn't a code quality problem — it's a communication problem.
→ The fix is a better process before the first line of code, not better testing afterward.
AI makes it 10× faster — and 10× riskier
A team using AI today can build in one week what used to take a month. That's a force multiplier — but only if the direction is right. Unclear requirements + AI speed = very expensive wrong turns, very fast.
→ Speed amplifies both good direction and bad direction equally.
No signed-off record
Right now, there is often no single moment where the business said "yes, build exactly this." When the wrong thing ships, there's no accountability — and no learning. The same patterns repeat next sprint.
→ SDD creates that moment. And it creates the paper trail to learn from.
Spec-Driven Development
3

## Slide 4
THE IDEA, IN ONE LINE
Agree on what & why first.
Then build against an approved spec —
with humans signing off at every critical step.
Requirement-first
The spec is written in business language — WHAT and WHY only. No tech jargon. A business owner can read it, own it, and approve it without an engineer in the room.
Approval-gated
Three human checkpoints: approve the spec, approve the plan, say go to build. Work cannot advance past a gate without an explicit sign-off. No silent progress.
Fully traceable
Every task traces back to the spec. Every line of code traces back to a task. At any moment, you can answer "why was this built?" with a document.
Spec-Driven Development
4

## Slide 5
HOW IT FLOWS
Every feature follows the same 7-step path
Each step produces a written artifact. The next step cannot start until the previous one is complete.
1
Constitution
Set the ground rules
all features must respect.
2
Specify
Write what & why in
business language. BO approves.
3
Clarify
Surface ambiguities
before planning starts.
4
Plan
Engineering designs
how it will be built.
5
Tasks
Break the plan into
tracked, verifiable steps.
6
Analyze
Cross-check: spec vs
plan vs tasks — no gaps.
7
Implement
Build, test, and ship
against the approved spec.
Business owner is directly involved
Engineering executes
Approval gate — work blocks here
Spec-Driven Development
5

## Slide 6
THE STEPS YOU'RE DIRECTLY INVOLVED IN
Phases 1–3: where business strategy meets the process
These three steps happen before any engineering work begins. Your involvement here prevents every costly surprise later.
PHASE 1
Constitution
Before any feature begins, the team documents the principles that govern the entire product: design standards, technical constraints, compliance rules, what we will and won't do. This document is written once and applies to every feature that follows.
PRODUCES
constitution.md
OWNER
PM + Tech Lead
Without this, every team member makes their own judgment calls. Inconsistency builds up silently across features.
PHASE 2
Specify
The business owner (or PM) writes — in plain English — what the feature should do, why it matters to the user, and how you'll know it's done. No technical language. This spec is the source of truth for everything that follows.
PRODUCES
spec.md
OWNER
Business Owner / PM
APPROVAL GATE
Engineering cannot start planning until this spec is formally approved. A vague spec produces a vague product.
PHASE 3
Clarify
Before engineering plans anything, the team reviews the spec together to surface any ambiguity or unstated assumption. Questions are answered, edge cases are added to the spec. This step typically takes one meeting.
PRODUCES
Updated spec.md
OWNER
PM + Engineering
Ambiguity caught here costs 30 minutes. Ambiguity discovered mid-build costs days and rework.
Spec-Driven Development
6

## Slide 7
WHAT ENGINEERING DOES WITH YOUR APPROVED SPEC
Phases 4–7: approved spec to shipped software
Once the spec is approved, engineering takes over. You remain a sign-off at gate 2 (plan) before any build starts.
PHASE 4
Plan
Engineering translates the approved spec into a technical design: architecture decisions, data model, API contracts, and sequencing. This plan is written for tech leads to review — not for the business owner to approve line by line.
PRODUCES
plan.md
OWNER
Tech Lead
APPROVAL GATE
Plan approved before any tasks are created. Prevents building in the wrong technical direction.
PHASE 5
Tasks
The plan is broken into small, concrete, independently verifiable tasks. Each task maps to a requirement in the spec. This list becomes the single source of truth for what's done and what remains — visible to anyone.
PRODUCES
tasks.md
OWNER
Engineering
A task list you can track is how 'we're working on it' becomes 'we're 70% done' with evidence.
PHASE 6
Analyze
An automated cross-check: do the tasks cover every requirement in the spec? Does the plan contradict the constitution? Are there gaps the team missed? This step catches alignment issues before they become bugs.
PRODUCES
analysis.md
OWNER
Tech Lead
Catches 'we forgot about X' at the planning stage, not after it ships.
PHASE 7
Implement
With an explicit 'go' from the business owner, engineering builds, tests, and ships. Every commit traces back to a task. Every task traces back to the spec. Scope is fixed — any new idea becomes a new spec.
PRODUCES
Shipped feature
OWNER
Engineering
APPROVAL GATE
Explicit GO required. Scope is locked to the approved spec.
Spec-Driven Development
7

## Slide 8
CONTROL POINTS
Three approval gates keep humans in charge
Work cannot advance past a gate without an explicit sign-off. If the spec isn't right, nothing moves. If the plan isn't right, nothing is built.
GATE 1
Spec approved
Who approves: Business Owner / PM
The business owner reads the spec and confirms: "Yes, this is what we want and why we want it. I'm comfortable with engineering planning against this." No engineering work has started yet.
WHEN: After Specify + Clarify, before Plan
If the spec is wrong, this is the cheapest possible moment to fix it — before anyone has designed or built anything.
Without this gate, engineering makes assumptions about what you want. Some will be right. Some won't.
GATE 2
Plan approved
Who approves: Tech Lead (+ PM review)
Engineering presents how they'll build it: the architecture, the data design, the key risks. The tech lead signs off that the approach is sound, safe, and achievable within scope.
WHEN: After Plan, before Tasks are created
If the plan is architecturally unsound, this is the moment to redesign — before any code is written.
Without this gate, you may get code that technically works but is impossible to maintain or extend.
GATE 3
Go to build
Who approves: Business Owner
An explicit, documented "go" signal before the first line of code is written. The spec is locked. Any new idea that comes up during implementation becomes a new feature — it doesn't silently expand the current one.
WHEN: After Tasks + Analyze, before Implement
This is the moment where scope is frozen and accountability is established. You approved what gets built.
Without this gate, scope creeps, deadlines slip, and nobody is sure exactly what was agreed to.
Spec-Driven Development
8

## Slide 9
CLEAR OWNERSHIP
Everyone owns the part they're best at
SDD doesn't ask the business owner to write code or engineers to define product strategy. Each person stays in their lane.
Business Owner / PM
Owns the WHAT and the WHY
Set the ground rules
Define the principles the product must follow.
Write & approve the spec
Plain English — no technical jargon required.
Answer clarifying questions
One meeting to remove any ambiguity from the spec.
Approve the plan & go
Two sign-offs before a single line of code is written.
Engineering Team
Owns the HOW
Translate spec into a plan
Architecture, data model, key technical decisions.
Break plan into tasks
Tracked, verifiable steps mapped to requirements.
Build against the spec
Scope is fixed; new ideas become new specs.
Flag conflicts early
If spec and plan don't align, raise it before building.
Spec-Driven Development
9

## Slide 10
THE SHIFT
From ad-hoc to accountable
The same team, the same people — just a different process.
WITHOUT SDD
Requirements scattered in chats
No single source of truth. Everyone's working from a slightly different version.
"Is this done?" has no clear answer
Progress is invisible until it's finished — or late.
Scope grows without a decision
Features expand silently. Nobody approved the expansion.
AI writes code nobody specced
The speed is there, but it's building against assumptions.
Rework discovered after shipping
The most expensive moment to find a problem.
WITH SDD
One approved spec — written down
Everybody reads the same document. Disagreements surface early, not late.
Status is visible at every step
tasks.md shows exactly what's done, in progress, and remaining.
Scope changes are explicit decisions
Any new idea becomes a new spec. The current build is locked.
AI builds against an approved spec
Speed applies to the right direction. No guessing.
Problems caught at the gate
The spec review is 30 minutes. A rework cycle is 2 weeks.
Spec-Driven Development
10

## Slide 11
WHY IT PAYS OFF
What this buys the business
Each benefit is a direct consequence of the process — not a side effect.
Predictability
Every feature follows the same path. Timelines are easier to estimate because the process is consistent. Surprises happen at the spec stage — not at the launch.
Same process → same predictability → better planning.
Less rework
Catching "wrong thing" at the 30-minute spec review costs almost nothing. Catching it after 2 weeks of build costs 2 weeks plus morale plus opportunity cost.
The spec review is the cheapest QA step in the entire process.
Full traceability
Any line of code can be traced back to a task. Any task can be traced back to a spec. Any spec was approved by a named person. You always have an answer for "why was this built?"
No more mystery features, no more forgotten context.
AI with guardrails
AI is now the most powerful accelerator in software development — but only when it's pointed in the right direction. SDD provides the approved spec that AI builds against, so speed doesn't become a liability.
AI multiplies your velocity. SDD makes sure that velocity is directed.
Spec-Driven Development
11

## Slide 12
THE ASK
Let's pilot it on one feature
Pick one real upcoming feature and run it end-to-end through SDD. You'll see a spec written for you to read and approve, the approval gates in action, and a full paper trail of what was agreed to and why — before a single line of code is written. Low risk, real evidence.
Step 1: Choose a feature
Pick one real upcoming feature from the current roadmap — small or medium scope is best for a first run.
Step 2: Name the approver
Identify who will approve the spec (what/why) and give the go before the build. Usually the PM or product owner.
Step 3: Review the result
After implement, we walk you through the full paper trail: spec → plan → tasks → shipped, all traceable.